# StudioVerse

## Technical Foundation Specification

## Epic T3 — Deployment & DevOps

Epic ID: T3
Document Version: 1.0
Date: March 2026
Classification: Confidential
Prepared For: Product, Engineering, Delivery, and Stakeholder Review

## 1. Document Purpose

This document defines the technical foundation requirements for Epic T3 — Deployment & DevOps for the StudioVerse platform and its first product, Coach Studio.

The purpose of this epic is to establish the deployment model, environment strategy, DevOps workflow, and release-readiness baseline for the platform. This includes Vercel setup, GitHub integration, environment variable handling, Firebase deployment configuration, CI/CD setup, environment separation, domain mapping, SSL enablement, build validation, and rollback planning.

This epic does not introduce new end-user functionality directly. Instead, it ensures that the frontend and backend can be deployed in a controlled, repeatable, and production-ready manner, which is essential for all later functional releases including the public website and authenticated application experiences.

## 2. Epic Objective

The objective of Technical Epic T3 is to create a stable and professional deployment and release pipeline for StudioVerse.

This epic must ensure that:

- the frontend is deployable through Vercel,

- the code repository is connected correctly for automated deployment workflows,

- environment variables are managed correctly per environment,

- Firebase deployment configuration is established for backend services,

- CI/CD is defined and operational,

- separate environments are supported,

- domain mapping is prepared,

- SSL is active,

- builds are validated before release,

- and rollback capability is available for controlled recovery.

## 3. Business Context

StudioVerse is being built as a production-grade multi-tenant platform, not as a one-off prototype. That means reliable deployment, environment control, and release discipline are core requirements from the start.

As soon as public and authenticated product functionality begins going live, the team needs a controlled way to move code from development into reviewable and production-ready environments. Without this, releases become manual, error-prone, and difficult to recover if issues occur. This epic addresses that operational risk directly.

T3 should therefore be understood as the delivery-enablement layer for the platform. It ensures that technical work can become usable product output in a repeatable and professionally managed way.

## 4. Scope

## 4.1 In Scope

This epic includes the following deployment and DevOps foundation work:

- Setup Vercel.

- Connect GitHub.

- Define environment variable handling.

- Configure Firebase deployment settings.

- Set up CI/CD workflow.

- Define and manage environments.

- Configure domain mapping.

- Enable SSL.

- Establish build validation.

- Define rollback strategy.

## 4.2 Out of Scope

This epic does not include:

- Business feature implementation.

- Detailed application monitoring dashboards beyond baseline operational readiness.

- Full observability strategy across all services.

- Advanced autoscaling or infrastructure tuning.

- Mobile app store deployment.

- Deep analytics or product telemetry implementation.

These items may be addressed in later technical or product delivery phases.

## 5. Strategic Importance

This epic is important because no functional work has practical value unless it can be deployed safely and reliably.

Without a proper deployment and DevOps foundation:

- releases become dependent on individuals rather than process,

- environment mismatches create avoidable failures,

- production issues become harder to diagnose and recover from,

- and stakeholders cannot review live, stable outputs consistently.

By completing T3, the project gains controlled delivery capability across frontend and backend layers, which is essential for public launches, internal reviews, staged testing, and production operations.

## 6. Technical Goals

The technical goals of this epic are:

- Establish Vercel as the frontend hosting and deployment platform.

- Link source control to deployment automation.

- Define clear environment separation, such as development, staging, and production.

- Manage configuration values safely across environments.

- Prepare Firebase backend deployment workflows.

- Create a CI/CD flow that reduces manual release risk.

- Support custom domain usage and secure HTTPS access.

- Validate builds before release.

- Ensure rollback capability exists when deployments fail or regressions are identified.

These goals should create a dependable operational baseline for all future StudioVerse releases.

## 7. Functional Overview of the Epic

At the completion of this epic:

- the frontend application should be deployable through Vercel,

- repository changes should be capable of triggering deployment workflows,

- backend deployment configuration should be defined for Firebase services,

- development, staging, and production environments should be structured,

- domains should be connectable and secured,

- and the team should have a documented path for validating builds and recovering from failed releases.

This epic transforms the project from a locally runnable codebase into a deployable and reviewable platform.

## 8. Technical Requirements

## 8.1 Setup Vercel

Vercel must be configured as the hosting platform for the frontend application.

## Requirements

- Create and configure the Vercel project.

- Link the project to the frontend codebase.

- Ensure the application can build and deploy successfully in Vercel.

- Align configuration with the platform’s Next.js App Router setup.

## Acceptance Criteria

- Vercel project is created.

- Frontend application can deploy successfully.

- Hosting foundation is ready for live environments.

## 8.2 Connect GitHub

The source code repository must be integrated with the deployment workflow.

## Requirements

- Connect GitHub repository to Vercel.

- Ensure repository changes can trigger deployment behaviour.

- Support a repeatable deployment flow from source control to hosted output.

## Acceptance Criteria

- GitHub is connected successfully.

- Deployment flow from repository to hosting is operational.

- Team can use source control as the release source of truth.

## 8.3 Environment Variables

Environment variables must be managed safely across environments.

## Requirements

- Define environment variable strategy for frontend and backend needs.

- Separate environment-specific values from code.

- Support different values for development, staging, and production.

- Avoid exposure of sensitive values in client code or repository history.

## Acceptance Criteria

- Environment variable structure is documented and configured.

- Different environments can use different values safely.

- Sensitive configuration is not hardcoded into application code.

## 8.4 Firebase Deploy Config

Backend deployment configuration must be defined for Firebase services.

## Requirements

- Establish deployment configuration for Firestore rules, Functions, and related Firebase assets.

- Ensure deployment commands and structure are consistent.

- Align backend release behaviour with the broader environment strategy.

## Acceptance Criteria

- Firebase deployment configuration exists.

- Backend deployment flow is defined and usable.

- Firebase releases can be managed reliably.

## 8.5 CI/CD

A baseline continuous integration and continuous deployment approach must be established.

## Requirements

- Define automated build and deployment workflow.

- Ensure code changes can be validated before release.

- Reduce dependence on manual release steps.

- Support branch-based deployment behaviour where appropriate.

## Acceptance Criteria

- CI/CD workflow is established.

- Automated validation or deployment steps are operational.

- Release process is more predictable and repeatable.

## 8.6 Environments

The platform must support multiple environments for controlled delivery.

## Requirements

- Define at least development, staging, and production environments.

- Keep environment responsibilities clear.

- Ensure deployment and configuration align correctly across environments.

- Avoid direct use of production for routine development testing.

## Acceptance Criteria

- Environment structure is defined.

- Teams can distinguish and use environments correctly.

- Deployment flow supports controlled progression across environments.

## 8.7 Domain Mapping

Custom domain support must be prepared as part of the deployment foundation.

## Requirements

- Configure domain mapping for the deployed application.

- Support future branded domain usage for public-facing experiences.

- Ensure domain mapping fits the release strategy and hosting setup.

## Acceptance Criteria

- Domain mapping path is configured or documented.

- Application can be associated with the intended branded domain.

- Domain setup supports live product usage.

## 8.8 SSL

SSL must be enabled to ensure secure access to deployed environments.

## Requirements

- Ensure HTTPS is active for hosted environments.

- Confirm certificate handling is in place.

- Ensure public-facing access is secure by default.

## Acceptance Criteria

- SSL is enabled.

- Application is accessible securely over HTTPS.

- No insecure production access path is required.

## 8.9 Build Validation

Build validation must be part of the deployment process.

## Requirements

- Define build success criteria.

- Ensure deployment cannot proceed blindly when build quality fails.

- Validate application readiness before release where practical.

- Align validation with the frontend and backend setup already defined.

## Acceptance Criteria

- Build validation exists in the release workflow.

- Failed builds are detectable before production exposure.

- Release confidence is improved.

## 8.10 Rollback Strategy

A rollback strategy must be defined to support safe recovery from failed or problematic releases.

## Requirements

- Define how frontend rollback will occur.

- Define how backend deployment recovery will be handled.

- Ensure the team understands the recovery procedure.

- Reduce downtime and confusion during release issues.

## Acceptance Criteria

- Rollback strategy is documented.

- Team has a clear recovery path.

- Release operations are safer and more controlled.

## 9. Deliverables

At the end of T3, the following deliverables must exist:

- Vercel project setup.

- GitHub deployment integration.

- Environment variable strategy and configuration baseline.

- Firebase deployment configuration.

- CI/CD workflow.

- Environment separation model.

- Domain mapping setup or implementation path.

- SSL-enabled hosted access.

- Build validation process.

- Rollback strategy.

Together, these deliverables form the platform’s initial deployment and DevOps operating model.

## 10. Dependencies

T3 depends on the prior completion of:

- T0, which establishes repository and development setup,

- T1, which establishes Firebase backend services, and

- T2, which establishes frontend structure and build architecture.

It also depends on alignment around:

- the release hosting model,

- domain ownership and DNS access,

- environment naming and lifecycle expectations,

- and repository workflow conventions.

## 11. Risks and Mitigations

## Key risks

- Manual deployment causing inconsistency.

- Misconfigured environment variables causing runtime failures.

- Production and staging confusion.

- Broken releases reaching live users.

- No rollback path during incidents.

## Mitigation approach

- Automate release steps where possible.

- Separate environments clearly.

- Validate builds before release.

- Keep deployment configuration under source control.

- Define rollback before public launch rather than after an issue occurs.

## 12. Non-Functional Expectations

This epic should establish the following qualities:

- Reliability.

- Repeatability.

- Operational clarity.

- Secure hosted access.

- Controlled release management.

- Safe environment handling.

The deployment model should be simple enough for the current team to operate comfortably, while still being strong enough to support client review, staged rollout, and production use.

## 13. User Stories

## US-T3-01 — Setup Vercel

Objective
Configure Vercel as the frontend deployment platform.

Acceptance Criteria

- Vercel project is created.

- Frontend deployment works successfully.

## US-T3-02 — Connect GitHub

Objective
Connect source control to the deployment workflow.

Acceptance Criteria

- GitHub repository is connected.

- Repository activity can drive deployment behaviour.

## US-T3-03 — Env Variables

Objective
Define and configure environment variable handling across environments.

Acceptance Criteria

- Environment variable strategy is defined.

- Environment-specific configuration works correctly.

## US-T3-04 — Firebase Deploy Config

Objective
Create backend deployment configuration for Firebase services.

Acceptance Criteria

- Firebase deployment configuration exists.

- Backend deployment commands and structure are usable.

## US-T3-05 — CI/CD

Objective
Establish an automated build and deployment workflow.

Acceptance Criteria

- CI/CD workflow is operational.

- Build and deployment steps are repeatable.

## US-T3-06 — Environments

Objective
Define and support multiple delivery environments.

Acceptance Criteria

- Development, staging, and production environments are defined.

- Teams can deploy and test in the correct environment.

## US-T3-07 — Domain Mapping

Objective
Configure branded domain support for the application.

Acceptance Criteria

- Domain mapping path is configured.

- Platform can support branded live access.

## US-T3-08 — SSL

Objective
Enable secure HTTPS access for deployed environments.

Acceptance Criteria

- SSL is enabled.

- Hosted access is secure.

## US-T3-09 — Build Validation

Objective
Ensure builds are validated before release.

Acceptance Criteria

- Build validation exists.

- Failed builds are detected before production release.

## US-T3-10 — Rollback Strategy

Objective
Define the release recovery path for failed deployments.

Acceptance Criteria

- Rollback process is documented.

- Team has a practical recovery plan.

## 14. Story Summary

| Story ID | Title | Priority | Status |
| --- | --- | --- | --- |
| US-T3-01 | Setup Vercel | P0 | Defined |
| US-T3-02 | Connect GitHub | P0 | Defined |
| US-T3-03 | Env Variables | P0 | Defined |
| US-T3-04 | Firebase Deploy Config | P0 | Defined |
| US-T3-05 | CI/CD | P0 | Defined |
| US-T3-06 | Environments | P0 | Defined |
| US-T3-07 | Domain Mapping | P0 | Defined |
| US-T3-08 | SSL | P0 | Defined |
| US-T3-09 | Build Validation | P0 | Defined |
| US-T3-10 | Rollback Strategy | P0 | Defined |

## 15. Completion Criteria

Technical Epic T3 will be considered complete when:

- the frontend can be deployed through Vercel,

- repository integration supports deployment workflows,

- environments are separated correctly,

- backend deployment configuration is usable,

- hosted access is secure,

- builds are validated before release,

- and rollback planning is defined and operational.

Completion of this epic enables public website deployment, staged feature validation, and controlled production release readiness for later functional epics.

## 16. Approval Intent

This document is intended to serve as the formal client-facing and delivery-aligned specification for Technical Epic T3. Once approved, it should act as the baseline reference for deployment, environment management, and DevOps practices across the StudioVerse platform.