COACHING STUDIO

Go-to-Market Strategy & Launch Handoff

A comprehensive guide to product positioning, pricing, customer segmentation, video strategy, and execution roadmap

| Product | Coaching Studio (on StudioVerse platform) |
| --- | --- |
| Founder/CEO | Dinesh Wadhwani |
| Status | Pre-launch (May 2026) |
| Document Date | May 12, 2026 |
| Classification | Confidential — Internal Use |

This document represents the complete strategic context, decisions, and execution roadmap for the Coaching Studio go-to-market launch. It covers product positioning, four-track customer segmentation, pricing models, video/content strategy, intern team deployment, and 90-day execution milestones.

# Table of Contents

# 1. Executive Summary

The Opportunity

Coaching Studio is the assessment-first platform built to replace the paper forms, PDFs, and ad-hoc tools that coaches still use today. It's one of six verticals running on the StudioVerse multi-tenant platform — a single codebase powering Coaching, Recruitment, Training, HR, Fitness, and Teaching studios.

Current State (May 2026)

- Product: 8 leadership assessments live, targeting 20 before full launch

- Network: 400 warm coaches + 100 coachees in founder's database

- Team: Solo founder (Dinesh Wadhwani) + 4 marketing interns (May–July 2026, ~80 days)

- Revenue: Pre-revenue, bootstrap, no paid marketing budget

- Active prospects: Track D white-label demo scheduled with wider stakeholders (imminent)

The Four-Track GTM Model

Coaching Studio goes to market via four parallel customer tracks, each with distinct buyer psychology, pricing models, and conversion mechanics:

| Track | Buyer | Primary Goal | Pricing Model |
| --- | --- | --- | --- |
| A | Individuals (self-motivated) | Self-assess, find coaches, become demand for Track B | Freemium (3 free, then credits) |
| B | Independent Coaches | Use as daily tool for coachees (400 warm) | Usage-based (₹100–150/test) |
| C | Coaching Companies (public) | Manage teams, standardize delivery, cohort analytics | Per-assessment (bulk discounts) |
| D | White-Label Studios | Private tenant, closed environment, own brand | Setup (₹25k–1L) + usage |

Key Metrics Target (90 days)

- Track A: 50–100 individuals self-registered and assessed

- Track B: 20–40 coaches actively using (warm 400 → 5–10% conversion)

- Track C: 1–2 coaching companies onboarded (5–10 coaches per company)

- Track D: 1 white-label contract signed (active demo 2 with wider stakeholders)

# 2. Product Overview

## 2.1 StudioVerse Platform Architecture

StudioVerse is a multi-tenant SaaS platform powering six independently branded professional studios from a single codebase. Each studio serves a distinct vertical market with vertical-specific terminology, workflows, and content — but shares the same intelligent core: authentication, wallets, assignments, referrals, AI reports, cohorts, and marketplace infrastructure.

The Six Studios

| Studio | Target Market | Status |
| --- | --- | --- |
| Coaching Studio | Coaches & Coaching Firms | LIVE |
| Recruitment Studio | Recruiters & Talent Teams | LIVE |
| Training Studio | Trainers & L&D Teams | LIVE |
| HR Studio | HR & People Operations | ROADMAP |
| Fitness Studio | Trainers, Coaches, Dieticians | ROADMAP |
| Teaching Studio | Teachers, Tutors, Academics | ROADMAP |

## 2.2 The Universal Role Model

Every studio operates on the same four-role actor model, mapped to vertical-specific terminology:

| Generic Role | Coaching Studio | Recruitment Studio | Training Studio |
| --- | --- | --- | --- |
| SuperAdmin | Platform Owner | Platform Owner | Platform Owner |
| Company | Coaching Firm | Recruitment Agency | Training Company |
| Professional | Coach | Recruiter | Trainer |
| Individual | Coachee | Candidate | Learner |

## 2.3 Coaching Studio — The Wedge Product

Product Strategy

Coaching Studio leads with assessments, not the marketplace. The strategic sequence is deliberate:

- Assessments — the wedge (coaches replace paper, individuals self-discover)

- Programs — development paths to close gaps revealed by assessments

- Events/Webinars — community layer and coach visibility

- Coach Marketplace — self-assessed individuals meet coaches (network effect)

Assessment Library (Current State)

Eight leadership assessments are live as of May 2026. The target is 20 before full public launch, covering self-awareness, leadership style, decision-making, communication, and team dynamics.

Live Assessments:

- Problem Identification Effectiveness Index (PIEI) — Self Awareness

- Noise vs Clarity — Self Awareness

- Change Leadership Readiness — Self Awareness

- Strategic Problem Solving & Decision Intelligence Index (SPSDI) — Leadership Style

- Team Leadership Effectiveness — Leadership Style

- Leader as Coach — Leadership Style

- Emotional Intelligence Scan — Self Awareness

- Conflict Management Effectiveness — Leadership Style

Core Capabilities

- AI-generated narrative reports (via Groq API, branded PDF delivery to coachee + coach)

- Cohort & bulk assignment (assign one assessment to 20 coachees in one click)

- Assignment engine (assign programs, assessments, events to individuals or groups)

- Progress tracking (module-level completion, per-coachee dashboard for coaches)

- Credit wallet economy (signup credits, referral rewards, purchase packages via Razorpay)

- Marketplace (browse/purchase programs and events; discover coaches)

- White-label tenant provisioning (custom branding, domain, isolated data)

# 3. The Four-Track GTM Strategy

Coaching Studio does not follow a single-segment, single-motion go-to-market. Instead, it runs four parallel customer tracks, each with unique buyer psychology, conversion mechanics, pricing models, and sales motions. This approach allows the platform to learn which segment converts fastest while building a diversified revenue base.

## Track A — Individuals (Self-Motivated Learners)

Buyer Profile

Self-aware professionals seeking clarity on where they stand — leadership capability, communication style, decision-making effectiveness. Not currently in a coaching relationship. May be pre-coaching (assessing before committing to a coach) or self-improvement focused.

Value Proposition

"Know yourself in 10 minutes. Three free assessments. AI-generated insights. Find the gaps, then find the coach or program to close them."

Conversion Path

Awareness video (Instagram/WhatsApp) → Landing page → Free signup → Take 1st free assessment → AI report delivered → Take 2nd/3rd → Credits exhausted → Purchase ₹500 credit pack OR discover coach marketplace.

Pricing Model

- Freemium: 3 free assessments on signup

- Beyond free tier: ₹100–150 per assessment (credit-based)

- Credit packages: ₹500 / ₹1,500 / ₹5,000 (volume discounts)

Success Metric

50–100 individuals registered and assessed in first 90 days. Conversion to paid credit purchase: 10–15%.

## Track B — Independent Coaches

Buyer Profile

Solo practitioners running coaching practices with 5–50 active coachees. Currently delivering assessments via paper, PDFs, or Google Forms. Spending 30–40% of their week on admin, scoring, reporting. Looking for infrastructure that makes them look professional without adding complexity.

Value Proposition

"Replace paper assessments with one-click assignment. AI generates the report you'd spend hours writing. Assign programs in bulk. Track progress across all your coachees from one dashboard."

Conversion Path

WhatsApp video from intern → Landing page → Free signup (10 credits) → Assign 1st assessment to test coachee → See AI report → Assign 2nd/3rd → Credits exhausted → Purchase ₹1,500 credit pack → Ongoing usage.

Pricing Model

- 10 free credits on signup (~4–5 assessments to try the product)

- Usage-based: ₹100–150 per assessment assigned

- Credit packages with volume discounts (₹5k pack = 15% cheaper per-test)

Success Metric

20–40 coaches actively using (400 warm → 5–10% conversion). Average ₹2,000–5,000 spent per coach in first 90 days.

## Track C — Coaching Companies (Public Marketplace)

Buyer Profile

Coaching firms, corporate L&D departments, or training companies managing teams of 5–50 coaches serving shared client bases. They want: standardized delivery, centralized reporting, team analytics, and brand consistency across all coaches. Comfortable with their coaches and coachees visible in the public Coaching Studio marketplace.

Value Proposition

"Onboard your coaching team in hours, not weeks. Give them standardized assessment tools. Track progress across all coaches and cohorts. Get org-level analytics. Your coaches still own their client relationships — you get visibility and consistency."

Conversion Path

Inbound inquiry OR warm intro → Demo call → Company registers → Bulk credit purchase (₹50k–2L upfront) → Assign credits to coaches → Coaches onboard coachees → Company tracks via admin dashboard.

Pricing Model

- Per-assessment usage at company level (same ₹100–150/test as Track B)

- Bulk credit packages with higher discounts (₹1L pack = 20% off per-assessment)

- Company purchases credits → distributes to coaches → coaches assign to coachees

Success Metric

1–2 coaching companies onboarded in first 90 days (5–10 coaches per company). ₹50k–2L revenue per company.

## Track D — White-Label Studios (Closed Private Tenant)

Buyer Profile

Coaching firms or corporate L&D teams who want a completely branded, isolated studio on the StudioVerse platform — no visibility into the public marketplace, no cross-tenant data exposure. Their coaches and coachees exist only within their private tenant. They want: white-label branding, custom domain, full control, and no association with the public Coaching Studio brand.

Value Proposition

"Your brand. Your coaches. Your domain. The StudioVerse platform underneath. Get a fully functional coaching platform in 48 hours without building it yourself. Setup in days, not quarters."

Conversion Path

Demo 1 (capabilities) → Demo 2 (wider stakeholders + pricing discussion) → Contract negotiation → Setup fee paid → Tenant provisioned → Onboarding (branding assets, coach uploads) → Go-live → Ongoing usage billing.

Pricing Model (Hybrid: Setup + Usage)

| Company Size | One-Time Setup | Per-Assessment Cost |
| --- | --- | --- |
| < 10 coaches | ₹25,000 | 10% off (₹90–135/test) |
| 10–25 coaches | ₹50,000 | 15% off (₹85–127/test) |
| 50+ coaches | ₹1,00,000 | 20% off (₹80–120/test) |

Active Prospect

One coaching firm currently in Demo 2 stage (wider stakeholders, pricing discussion imminent). Demo 1 completed successfully. Pricing conversation expected in Sunday meeting.

Success Metric

1 white-label contract signed in first 90 days. ₹50k–1L+ setup revenue + ongoing usage revenue.

# 4. Pricing Framework

The pricing model is deliberately designed to support all four tracks without contradiction. Each buyer sees a pricing structure that makes sense for their usage pattern and purchase psychology.

## 4.1 Credit Economy (Foundation)

All transactions on the platform are credit-denominated. One assessment costs ~2 credits. One program assignment costs ~0 credits (free). Events may cost 0–10 credits depending on creator pricing.

Free Credits on Signup

- Track A (Individuals): 10 credits (~3-5 assessments with referral bonuses)

- Track B (Independent Coaches): 10 credits

- Track C & D: n/a (bulk purchase model)

## 4.2 Per-Assessment Pricing (Tracks A, B, C, D)

| Track | Buyer | Per-Assessment Cost |
| --- | --- | --- |
| A | Individual | ₹100–150 |
| B | Independent Coach | ₹100–150 |
| C | Coaching Company | ₹100–150 (bulk discounts) |
| D (< 10) | White-Label (small) | ₹90–135 (10% off) |
| D (10–25) | White-Label (medium) | ₹85–127 (15% off) |
| D (50+) | White-Label (large) | ₹80–120 (20% off) |

## 4.3 Credit Packages (Tracks A & B)

| Package | Price (INR) | Credits | Per-Credit Cost |
| --- | --- | --- | --- |
| Starter | ₹500 | 50 | ₹10 (baseline) |
| Standard | ₹1,500 | 165 | ₹9.09 (10% discount) |
| Premium | ₹5,000 | 625 | ₹8.00 (20% discount) |

Note: If 1 assessment = 2 credits, a ₹500 package yields ~25 assessments, ₹1,500 yields ~82, ₹5,000 yields ~312 assessments.

# 5. Video & Content Strategy

## 5.1 AIDA Framework (4-Video Sequence)

The launch video strategy follows the AIDA (Awareness → Interest → Desire → Action) model. Each video is 15–30 seconds, vertical 9:16 format, designed for WhatsApp forwarding and Instagram Reels. Produced via HeyGen (AI avatars + voice cloning) with intern oversight.

| Video | Goal | Core Message | CTA |
| --- | --- | --- | --- |
| Awareness | Plant the problem | Coaches spend 40% of their time on admin, not coaching | "What if it didn't have to be?" |
| Interest | Reveal the solution | Coaching Studio replaces paper, PDFs, spreadsheets with one platform | "See how it works" |
| Desire | Show the wow | Watch: assign assessment → AI generates report in 60 seconds | "Try it yourself" |
| Action | Convert | 10 free credits. Sign up in 2 minutes. coachingstudio.in | "Start now" |

## 5.2 The 30-Hook Library

To optimize the Awareness video, 10 hooks were developed for each of the three primary customer segments (Companies, Coaches, Individuals). Each hook is a 15-second testable angle. The interns will produce 2–3 hooks per segment initially, measure engagement (views, completion rate, DMs), and double down on the winners.

Top 5 Hooks — Companies

- Your coaches are good. Your reporting is terrible.

- Five tools per coach. Zero visibility.

- Standardising coaching without killing the magic.

- You're paying for coaching. You're not measuring coaching.

- White-label coaching without building a platform.

Top 5 Hooks — Coaches

- You became a coach to coach. Not to score quizzes at midnight.

- Your client asks: 'When will I get my report?' You say: 'Next week.'

- Paper assessments make you look like it's 2015.

- AI wrote your assessment report. It's better than yours.

- You want to run a webinar. Now you need Zoom, Eventbrite, and a spreadsheet.

Top 5 Hooks — Individuals

- You know you need to change. You don't know where to start.

- Ten minutes. Ten questions. Know yourself better.

- Everyone has a leadership style. Most people don't know theirs.

- Self-awareness isn't therapy. It's data.

- Free. Anonymous. Instant report. What are you waiting for?

Full library of 30 hooks included in Appendix A.

# 6. Launch Execution Plan

## 6.1 The Intern Team (4 people, 80 days)

Four marketing interns run the launch operations from May–July 2026. They are not experts, but they are capable with HeyGen, NotebookLM, Canva, and basic video editing.

Key Decision: Interns represent Coaching Studio, not Dinesh

The 400-coach WhatsApp outreach will come from interns introducing themselves as 'Priya from Coaching Studio' (or similar) — NOT from Dinesh personally. This avoids the MLM/friend-selling dynamic and positions Coaching Studio as a real company from day one.

Intern Responsibilities

- Produce AIDA videos using HeyGen + voice cloning (Dinesh + Shilpa voices)

- Execute WhatsApp outreach to 400 coaches with video + personalized intro message

- Manage Instagram/LinkedIn posting schedule (3–4x/week, video + carousel posts)

- Qualify inbound leads from videos (who's ready to convert vs who needs nurturing)

- Respond to DMs, comments, and early signup questions

- Track engagement metrics per track (views, completion, signups, credit purchases)

## 6.2 The 90-Day Phased Rollout

| Phase | What Happens | Success Metric |
| --- | --- | --- |
| Days 1–30 | Awareness videos to 400 coaches + Instagram/LinkedIn posting. Track D Demo 2 + pricing discussion. First 50–100 signups (coaches + individuals). | 100+ signups, 50% credit activation |
| Days 31–60 | Interest + Desire videos. First cohort assignments. First credit purchases. Track C pitch to 1–2 coaching firms. Iterate on conversion paths. | 10–20 paying users, ₹20k–50k GMV |
| Days 61–90 | Action video. Public marketplace launch. First white-label contract (if Track D closes). Referral program activation. Intern performance review. | 40+ active users, 1 enterprise deal |

# 7. Deliverables Produced (This Session)

- StudioVerse Executive Deck — 16-slide customer-facing presentation (.pptx + .pdf) covering platform, studios, role model, Coaching Studio detail, assessment library, workflow, AI reports, marketplace, white-label, pricing models, status. Ready for Tracksoft Demo 2 and other prospect meetings.

- 30-Hook Library — 10 tested awareness angles for each customer segment (Companies, Coaches, Individuals). Ready for video production.

- Four-Track GTM Framework — Complete segmentation, pricing, and go-to-market motion for Tracks A–D.

- Track D Pricing Model — Size-based setup fees (₹25k / ₹50k / ₹1L) + discounted per-assessment pricing (10%/15%/20% off).

- Voice Samples Recorded — Dinesh's voice cloned and ready for HeyGen production (3 samples: 90s, 45s, 15s).

- This Handoff Document — Comprehensive GTM strategy, pricing, video strategy, and execution roadmap.

# 8. Outstanding Decisions & Next Steps

## 8.1 Immediate (Next 7 Days)

- Finalize Awareness video script based on voice analysis (Dinesh + Shilpa)

- Produce first 3 awareness hooks per segment (9 videos total) using HeyGen

- Create Intern Launch Kit (WhatsApp templates, FAQ, objection handlers, brand voice guide)

- Brief interns on Track A-D models and which pricing to quote when

- Prepare Track D pricing card for Sunday's Demo 2 meeting

- Test video distribution on small sample (20 coaches) before full 400 rollout

## 8.2 Near-Term (30 Days)

- Execute WhatsApp outreach to full 400 coaches (video + personalized message from interns)

- Post AIDA video sequence on Instagram/LinkedIn (1 video every 7–10 days)

- Track conversion metrics per track (signups, credit activation, first purchase)

- Close Track D white-label deal (if Demo 2 progresses to contract)

- Iterate on hooks based on engagement data (which hooks get 70%+ completion rate?)

- Launch referral program with credit rewards (first 3 successful referrals get credits)

## 8.3 By End of July (90-Day Mark)

- Reach 40+ actively using coaches (Track B conversions)

- 100+ individuals assessed (Track A organic growth)

- 1–2 coaching companies onboarded (Track C)

- 1 white-label contract signed and deployed (Track D)

- Assessment library at 15–20 instruments (expand from current 8)

- Intern performance review → hire best 1–2 as part-time contractors if needed

- Pricing finalized and published on public site

- Month 4 roadmap defined based on which track showed strongest traction

# 9. Key Strategic Principles

These principles guided all GTM decisions and should remain anchors during execution:

- Assessments are the wedge, not the marketplace. The marketplace is the destination. Assessments bring people in. Programs keep them engaged. The marketplace monetizes the relationship.

- Founder stays behind the scenes. Dinesh built the product and the assessment IP, but the brand is 'Coaching Studio,' not 'Dinesh Wadhwani's Coaching Tool.' This avoids the friend-selling dynamic and positions the product as a company.

- Four tracks, not one. Individuals, independent coaches, coaching companies, and white-label studios are distinct markets with distinct pricing. Running all four in parallel allows the product to learn which converts fastest.

- Bootstrap discipline. No paid ads. No agencies. No full-time hires yet. Leverage warm network + interns + AI tools + organic content. Defer all spend that doesn't directly drive signups.

- India-first, INR pricing. All pricing in rupees. All messaging for Indian coaches and individuals. Global expansion is post-traction.

- User acquisition before monetization. The first 90–120 days prioritize user base growth. Free credits, generous trials, and low friction. Revenue optimization comes once there's a critical mass of active users.

- Practitioner credibility, not slick SaaS. The brand voice is 'built by a coach who got tired of paper assessments,' not 'disruptive SaaS startup.' Tone is calm, confident, honest about being early. No over-promise.

# Appendices

## Appendix A — Complete 30-Hook Library

COMPANIES (10 hooks)

1. Your coaches are good. Your reporting is terrible.

2. Five tools per coach. Zero visibility.

3. Standardising coaching without killing the magic.

4. You're paying for coaching. You're not measuring coaching.

5. Onboarding a new coach takes two weeks.

6. Your best coach just left. Their clients left with them.

7. Scaling coaching means hiring more coaches.

8. Every coach reinvents your assessment from scratch.

9. Client asks: 'How's our cohort doing?' You don't know.

10. White-label coaching without building a platform.

COACHES (10 hooks)

1. You became a coach to coach. Not to score quizzes at midnight.

2. Your client asks: 'When will I get my report?' You say: 'Next week.'

3. Paper assessments make you look like it's 2015.

4. You have 20 coachees. You send the same program link 20 times.

5. Coaching doesn't scale. Unless you productise.

6. Every new coachee: same questions, same forms, same setup.

7. Your competitor has a slick platform. You have a Google Form.

8. AI wrote your assessment report. It's better than yours.

9. You want to run a webinar. Now you need Zoom, Eventbrite, and a spreadsheet.

10. Three coachees quit. You have no idea why.

INDIVIDUALS (10 hooks)

1. You know you need to change. You don't know where to start.

2. Ten minutes. Ten questions. Know yourself better.

3. The gap between who you are and who you want to be has a name.

4. Your boss said: 'You need executive presence.' What does that even mean?

5. Everyone has a leadership style. Most people don't know theirs.

6. Self-awareness isn't therapy. It's data.

7. You read leadership books. You take no assessments.

8. The best leaders know their blind spots. Do you know yours?

9. Coaching costs ₹5,000 an hour. Self-assessment costs ₹100.

10. Free. Anonymous. Instant report. What are you waiting for?

## Appendix B — Intern Launch Kit (Template)

WhatsApp Outreach Template (for interns)

Hi [Coach Name],

I'm Priya from Coaching Studio — a new platform built to make coaching easier.

We know coaches like you spend hours on assessments, reports, and admin. Coaching Studio replaces paper forms with AI-powered tools — assign an assessment in one click, get a branded report in minutes.

Here's a 30-second look: [VIDEO]

Free to try (10 credits on signup). We'd love your feedback.

— Priya, Coaching Studio Team

FAQ for Interns (Quick Answers)

| Question | Answer |
| --- | --- |
| What does it cost? | Free to try — 10 credits on signup. After that, ₹500, ₹1,500, or ₹5,000 credit packages. |
| Is this only for Indian coaches? | India-first, but anyone can sign up. Platform is in English. |
| How is this different from CoachAccountable? | We lead with assessments + AI reports. They lead with session notes. Different wedge. |
| Can I white-label it? | Yes — white-label studios start at ₹25k setup. Let's connect you with Dinesh. |
| Do you sell my data? | Never. Your coachees are yours. We aggregate anonymized trends only. |
| Can I upload my own assessments? | Not yet — launching with our library first. Custom assessments coming later. |

## Appendix C — Technical Context (For Reference)

Tech Stack

- Frontend: Next.js App Router (Vercel hosting)

- Backend: Firebase (Auth, Firestore, Functions, Storage)

- Payments: Razorpay (INR-native gateway, not Stripe)

- Email: Resend (transactional, verified sender: contact@coachingstudio.in)

- AI Reports: Groq API (fast inference, narrative generation)

- Mobile: Capacitor wrapper (iOS + Android, App ID: io.studioverse.app)

- Repository: Single monorepo 'studioverse', NEXT_PUBLIC_STUDIO_TYPE=coaching for Coaching Studio

Domain Configuration

- Platform: thestudioverse.in (parent brand + tenant routing)

- Coaching Studio: coachingstudio.in → points to thestudioverse.in/coaching-studio

- Recruitment Studio: recruitmentstudio.in

- Training Studio: trainingstudio.in

- HR Studio: hrstudio.in (roadmap)

- Fitness Studio: fitnessstudio.in (roadmap)

- Teaching Studio: teachingstudio.in (roadmap)

Firestore Collections (Key)

- users, userContexts (RBAC precomputed)

- companies, companyMembers, professionalProfiles, professionalRelations

- cohorts, cohortMembers, cohortAssignments

- programs, programModules, programProgress

- tools, toolQuestions, toolSubmissions, toolResults (legacy)

- assessments, assessmentQuestions, assessmentAttempts, assessmentReports (current)

- assignments (core linking Individuals to Programs/Tools)

- events, eventRegistrations

- wallets, walletTransactions, coinPackages, coinOrders, coinRequests, cashoutRequests

- referrals, guestLogs, leadUnlocks, messages

- botHeroPackages, botHeroRequests

- listingPackages, marketplace, reports, notifications, auditLogs

# 10. Closing Remarks

This handoff document captures the full strategic and tactical context developed during the May 2026 GTM strategy session. It is designed to serve as both a reference for execution (interns, contractors, advisors) and a snapshot for the founder to revisit as the launch progresses.

What's built is real. Coaching Studio is not vaporware. The platform is live, assessments work, AI reports generate, the wallet functions. The work now is distribution, not development.

What's uncertain is normal. Nobody knows which of the four tracks will convert first. The pricing is defensible but flexible. The hooks are testable hypotheses. Launch is learning, not execution of a perfect plan.

The founder's advantage is clear. Dinesh built this because he lived the problem. The 400 coaches are reachable because of years of credibility. The assessment IP exists because of a real coaching practice. That's not replicable by competitors.

Go launch.

— End of Document —

Prepared by: Dinesh Wadhwani & Claude (AI Assistant)

StudioVerse · May 2026 · Confidential